## Production Timeline: QueueLess

### Phase 0: Planning — 1 Day

Goal: Clear project direction before coding.

Create:

- Final feature list

- User roles

- Database models

- API list

- Page list

- Folder structure

- UI color palette

- Logo concept

## Week 1: Backend Foundation

### Day 1: Project Setup

Create backend setup:

mkdir queueless
cd queueless
mkdir backend frontend
cd backend
npm init -y
npm install express mongoose dotenv cors bcryptjs jsonwebtoken cookie-parser socket.io
npm install nodemon --save-dev

Create folders:

backend/src/
├── config
├── controllers
├── models
├── routes
├── middleware
├── sockets
├── utils
└── server.js

### Day 2: Auth System

Build:

- Register API

- Login API

- JWT auth middleware

- Role middleware

- User model

APIs:

POST /api/auth/register
POST /api/auth/login
GET /api/auth/me

### Day 3: Business Module

Build:

- Business model

- Create business

- Get all businesses

- Get single business

- Update business

APIs:

POST /api/business
GET /api/business
GET /api/business/:id
PUT /api/business/:id

### Day 4: Queue Module

Build:

- Queue model

- Create queue

- Join queue

- Leave queue

- Get queue details

APIs:

POST /api/queues
GET /api/queues/:id
POST /api/queues/:id/join
POST /api/queues/:id/leave

### Day 5: Admin Queue Control

Build:

- Call next user

- Pause queue

- Resume queue

- Close queue

- Token status update

APIs:

POST /api/queues/:id/next
PUT /api/queues/:id/pause
PUT /api/queues/:id/resume
PUT /api/queues/:id/close

### Day 6: Socket.io Realtime

Build:

- Live queue position update

- Join queue room

- Emit queue changes

- Notify users when position changes

Events:

joinQueueRoom
queueUpdated
turnNear
calledNext

### Day 7: Test Backend

Create:

- Postman collection

- Test all APIs

- Fix bugs

- Add validation

- Add error handling

## Week 2: Frontend Foundation

### Day 8: Frontend Setup

Create React app:

cd frontend
npm create vite@latest . -- --template react
npm install
npm install axios react-router-dom socket.io-client gsap framer-motion lucide-react
npm install tailwindcss @tailwindcss/vite

Create folders:

frontend/src/
├── api
├── components
├── pages
├── layouts
├── context
├── hooks
├── routes
├── assets
└── utils

### Day 9: UI System

Build:

- Navbar

- Footer

- Button component

- Card component

- Input component

- Modal component

- Loader component

- Toast component

Use style:

Background: #F8FAFC
Primary: #2563EB
Secondary: #14B8A6
Dark: #0F172A
Accent: #F97316

### Day 10: Auth Frontend

Build:

- Login page

- Register page

- Auth context

- Protected routes

- Store JWT

- Logout

### Day 11: Homepage

Build:

- Hero section

- How it works

- Queue benefits

- Business CTA

- Animated queue preview

- Testimonials section

Animations:

- GSAP hero text

- Framer Motion cards

- Floating queue tokens

### Day 12: Business Listing

Build:

- Explore queues page

- Search bar

- Category filter

- Business cards

- Active queue badge

### Day 13: Queue Detail Page

Build:

- Queue status

- Current token

- Estimated wait time

- Join queue button

- Leave queue button

- Live position update

### Day 14: User Dashboard

Build:

- My active queues

- My token number

- My notifications

- Exchange queue spot option

- Profile card

## Week 3: Advanced Features

### Day 15: Admin Dashboard

Build:

- Create business

- Create queue

- View waiting users

- Call next customer

- Pause/resume queue

- Close queue

### Day 16: Queue Spot Exchange

Build:

- Create exchange request

- Accept exchange

- Reject exchange

- Exchange history

- Real-time update after swap

### Day 17: Notification System

Build:

- In-app notifications

- Turn near alert

- Queue status alert

- Exchange request alert

### Day 18: Super Admin Panel

Build:

- View all users

- View all businesses

- Verify business

- Monitor reports

- Delete abusive queue/business

### Day 19: Analytics

Build:

- Total queues

- Average waiting time

- Completed users

- Peak time

- Business queue performance

Use charts:

npm install recharts

### Day 20: UI Polish

Improve:

- Responsive design

- Empty states

- Error states

- Skeleton loading

- Smooth animations

- Button hover effects

- Mobile navbar

## Week 4: Production Ready

### Day 21: Backend Security

Add:

- Input validation

- Rate limiting

- Helmet

- CORS protection

- Central error handler

Install:

npm install helmet express-rate-limit express-validator

### Day 22: Frontend Optimization

Add:

- Lazy loading

- Route-based code split

- Clean reusable components

- API error handling

- Toast messages

### Day 23: Testing

Test:

- Auth flow

- Join queue

- Leave queue

- Admin call next

- Socket updates

- Exchange request

- Role access

### Day 24: Documentation

Create:

- Backend README

- Frontend README

- API documentation

- Postman collection

- Screenshots folder

- Project report

### Day 25: Deployment

Deploy:

Frontend: Vercel / Netlify
Backend: Render / Railway
Database: MongoDB Atlas

### Day 26–28: Final Polish

Final tasks:

- Fix deployment bugs

- Add demo data

- Improve animations

- Add logo

- Add favicon

- Record demo video

- Update GitHub README